# Roof Estimate Reconciliation Memorandum

SYNTHETIC EXAMPLE - NOT FOR SUBMISSION

Case SYN-SHINGLE | Comparison date 2026-09-21 | Technical estimate preparation

Please review the documented changes from $9,350.00 to $12,400.00 in direct construction costs before taxes and general overhead and profit, a net change of $3,050.00.

The figures concern the specified construction work. They do not determine coverage or the amount currently payable.

# Estimates and record

| Role | Document | Version | Recorded date |
| --- | --- | --- | --- |
| baseline | D-0a8cdb16803b6342-baseline | v1 | 2026-09-22 |
| proposed | D-0369cd31be69d411-proposed | v1 | 2026-09-22 |

Confirm the date printed on each estimate. Intake receipt dates alone do not establish its pricing date.

Pricing context: Synthetic Phoenix setting; no market prices supplied; list not supplied; month not supplied.

# Discrepancy schedule

| Issue | Existing | Proposed | Change |
| --- | --- | --- | --- |
| I-001 | $8,000.00 | $11,250.00 | $3,250.00 |
| I-002 | $1,000.00 | $800.00 | $-200.00 |
| I-003 | $350.00 | $350.00 | $0.00 |

# I-001 Shingle installation

The synthetic measurement record establishes 25 SQ; the first estimate used 20 SQ.

The measured surface is already slope-adjusted. The rate comparison uses the same fictional specification and excludes taxes and general O&P.

Comparison: The two lines describe the same synthetic operation, location and specification.

Calculation: $11,250.00 less $8,000.00 = $3,250.00.

Attribution: quantity $2,000.00; price $1,250.00.

Evidence: E-BASE, E-PROP, E-NOTES.

Competing explanation: The aerial report may already include pitch or waste.

Response or concession: Use the face-by-face synthetic takeoff and check that neither slope nor waste is added twice.

Requested action: Correct measured surface area and the documented unit price.

Scope: supported. Coverage: unknown.

# I-002 Flashing replacement

The fixture includes a 20 LF segment twice in the baseline takeoff.

The two entries describe the same physical segment, so the revision removes that overlap.

Comparison: The two lines describe the same synthetic operation, location and specification.

Calculation: $800.00 less $1,000.00 = $-200.00.

Attribution: quantity $-200.00.

Evidence: E-BASE, E-PROP, E-NOTES.

Competing explanation: The second entry could describe a different location.

Response or concession: The synthetic location map assigns both entries to the same segment; a distinct field location would change this conclusion.

Requested action: Reduce the flashing allowance to 80 LF.

Scope: supported. Coverage: unknown.

# I-003 Debris handling

The fictional allowance covers the complete documented disposal scope.

No additional disposal operation is supported.

Comparison: The two lines describe the same synthetic operation, location and specification.

Calculation: $350.00 less $350.00 = $0.00.

Evidence: E-BASE, E-PROP, E-NOTES.

Competing explanation: A separate dumpster charge may overlap the removal price.

Response or concession: Retain this allowance and do not add a second charge for the same disposal.

Requested action: Retain the existing debris allowance.

Scope: supported. Coverage: unknown.

# Financial reconciliation

The direct-cost comparison and subsequent estimate adjustments are separate from policy settlement.

Baseline: direct costs $9,350.00; estimate total on the specified adjustment basis $9,350.00. Basis: no adjustments specified not verified zero.

Proposed: direct costs $12,400.00; estimate total on the specified adjustment basis $12,400.00. Basis: no adjustments specified not verified zero.

Payment scenario: not supplied or not calculable.

Amount currently payable: not determined.

Absent tax or markup inputs mean not specified, rather than verified zero. Any payment scenario is an explicit calculation supplied for review; it is not a coverage decision.

# Open items and next action

Confirm source readings, sender authority, and the licensed Xactimate entry and export before release.

Numeric source review: 0 of 20 readings have recorded human confirmation. AI or synthetic checks do not count as human confirmation.

Please respond by issue ID, stating whether each item is accepted, needs further evidence, or remains disputed. A focused reinspection can address differing observations at the named locations.