# Xactimate Operator Checklist

SYNTHETIC EXAMPLE - NOT FOR SUBMISSION

Use the verified record to prepare a separately saved estimate in licensed Xactimate. This worksheet does not create an ESX file.

[ ] Confirm active estimate versions, full page counts, source values and the exact pricing location and month.

[ ] Reconcile Sketch faces, slopes, lengths and openings against the measurement record; keep plan and surface area distinct.

[ ] Inspect each selected item and its labor, material and equipment components in the licensed installation.

[ ] Check automatic waste, manual formulas, macros, starter and ridge for overlap.

[ ] Attach item notes identifying the location, observation, exhibit, quantity calculation and inclusion check.

[ ] I-001: Retain the bounded lift-and-reset scope. Expected direct change: $0.00. Existing lines: B1. Proposed lines: P1.

| Side / line | Quantity / unit | Unit price | Line total |
| --- | --- | --- | --- |
| baseline / B1 | 18 SQ | $200.00 | $3,600.00 |
| proposed / P1 | 18 SQ | $200.00 | $3,600.00 |

Evidence IDs: E-BASE, E-PROP, E-NOTES. Confirm the actual selector, activity and included operations in licensed Xactimate; none is fabricated by this worksheet.

[ ] I-002: Retain replacement of ten documented damaged tiles. Expected direct change: $0.00. Existing lines: B2. Proposed lines: P2.

| Side / line | Quantity / unit | Unit price | Line total |
| --- | --- | --- | --- |
| baseline / B2 | 10 EA | $30.00 | $300.00 |
| proposed / P2 | 10 EA | $30.00 | $300.00 |

Evidence IDs: E-BASE, E-PROP, E-NOTES. Confirm the actual selector, activity and included operations in licensed Xactimate; none is fabricated by this worksheet.

[ ] I-003: Review the supported rate difference for the same underlayment scope. Expected direct change: $450.00. Existing lines: B3. Proposed lines: P3.

| Side / line | Quantity / unit | Unit price | Line total |
| --- | --- | --- | --- |
| baseline / B3 | 18 SQ | $150.00 | $2,700.00 |
| proposed / P3 | 18 SQ | $175.00 | $3,150.00 |

Evidence IDs: E-BASE, E-PROP, E-NOTES. Confirm the actual selector, activity and included operations in licensed Xactimate; none is fabricated by this worksheet.

[ ] Document job-specific price overrides and review tax, general O&P and labor minimum bases without defaults.

[ ] Run the configured estimate inspection; resolve material findings or record a justified exception.

[ ] Retain a Variation report for checkpoint pricing and a separate carrier-versus-contractor scope crosswalk.

[ ] Export a readable revised estimate and the native project where authorized; verify that attachments are visible.

[ ] Compare exported direct costs and financial totals to this memo. Record every difference and the operator identity.

[ ] Confirm any policy/payment treatment separately and obtain the actual sender's approval of the exact document version.