# Roof Estimate Reconciliation Memorandum

SYNTHETIC EXAMPLE - NOT FOR SUBMISSION

Case SYN-TILE | Comparison date 2026-09-21 | Technical estimate preparation

Please review the documented changes from $6,600.00 to $7,050.00 in direct construction costs before taxes and general overhead and profit, a net change of $450.00.

The figures concern the specified construction work. They do not determine coverage or the amount currently payable.

# Estimates and record

| Role | Document | Version | Recorded date |
| --- | --- | --- | --- |
| baseline | D-520dd659127de253-baseline | v1 | 2026-09-22 |
| proposed | D-4be3da93eee26df5-proposed | v1 | 2026-09-22 |

Confirm the date printed on each estimate. Intake receipt dates alone do not establish its pricing date.

Pricing context: Synthetic Phoenix setting; no market prices supplied; list not supplied; month not supplied.

# Discrepancy schedule

| Issue | Existing | Proposed | Change |
| --- | --- | --- | --- |
| I-001 | $3,600.00 | $3,600.00 | $0.00 |
| I-002 | $300.00 | $300.00 | $0.00 |
| I-003 | $2,700.00 | $3,150.00 | $450.00 |

# I-001 Tile lift and reset

The synthetic case specifies reusable compatible tiles and access to the affected underlayment.

The supplied scenario supports reuse, not replacement of all roof tile.

Comparison: The two lines describe the same synthetic operation, location and specification.

Calculation: $3,600.00 less $3,600.00 = $0.00.

Evidence: E-BASE, E-PROP, E-NOTES.

Competing explanation: Widespread handling damage could prevent reuse.

Response or concession: No such finding is supplied; hold any additional tile quantity until documented.

Requested action: Retain the bounded lift-and-reset scope.

Scope: supported. Coverage: unknown.

# I-002 Compatible replacement tile

Ten damaged units are identified in the synthetic record and compatible replacements are available.

Individual replacement is feasible on the stipulated facts.

Comparison: The two lines describe the same synthetic operation, location and specification.

Calculation: $300.00 less $300.00 = $0.00.

Evidence: E-BASE, E-PROP, E-NOTES.

Competing explanation: Discontinued products can be unavailable or incompatible.

Response or concession: This fictional sourcing record identifies compatible stock; discontinuation alone cannot defeat that evidence.

Requested action: Retain replacement of ten documented damaged tiles.

Scope: supported. Coverage: unknown.

# I-003 Underlayment installation

The synthetic price record uses 175 per SQ for the specified replacement assembly, compared with 150 in the first estimate.

The quantities and assembly are held constant to isolate the rate effect.

Comparison: The two lines describe the same synthetic operation, location and specification.

Calculation: $3,150.00 less $2,700.00 = $450.00.

Attribution: price $450.00.

Evidence: E-BASE, E-PROP, E-NOTES.

Competing explanation: The higher quote may include an upgrade or work already counted.

Response or concession: The fixture holds specification and included work constant. A real case needs comparable dated pricing and licensed item detail.

Requested action: Review the supported rate difference for the same underlayment scope.

Scope: supported. Coverage: unknown.

# Financial reconciliation

The direct-cost comparison and subsequent estimate adjustments are separate from policy settlement.

Baseline: direct costs $6,600.00; estimate total on the specified adjustment basis $6,600.00. Basis: no adjustments specified not verified zero.

Proposed: direct costs $7,050.00; estimate total on the specified adjustment basis $7,050.00. Basis: no adjustments specified not verified zero.

Payment scenario: not supplied or not calculable.

Amount currently payable: not determined.

Absent tax or markup inputs mean not specified, rather than verified zero. Any payment scenario is an explicit calculation supplied for review; it is not a coverage decision.

# Open items and next action

Confirm source readings, sender authority, and the licensed Xactimate entry and export before release.

Numeric source review: 0 of 20 readings have recorded human confirmation. AI or synthetic checks do not count as human confirmation.

Please respond by issue ID, stating whether each item is accepted, needs further evidence, or remains disputed. A focused reinspection can address differing observations at the named locations.